Deadlines:

- Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

- Frank: look into AC for van (completed)

- Dale: interface AUX camera with MiniROV and affix to laser housing (completed)

- Dale: give Dave French’s IR lights to Kakani for high speed camera tests (in progress)

- Alana: tie in wireless headsets into ship comms (completed; using VHF)

- Dale and Kakani: change glass port on laser housing (completed)

- Kakani: adjust lens/laser alignment (completed)

- Dale: finer increments for dye injector or slider; determine whether LabView program already does manual increments (completed)

- Kakani and Dale: talk to Bruce about science goals for cruise using MiniROV; tell him that sampling and DeepPIV cannot be conducted at same time; planning cruise such that MiniROV work conducted in front end of cruise (completed)

- Dale: get new nozzles for vortex generator machined

- Alana: ask Brian about dual GigE on other vehicles

- Alana and Kakani: find out what projects to charge (CIP-construction; in progress)

- Dale: make camera settings data available for VARS (in progress)

- Alana and Dale: lead time for CTD (completed; switched out with spare CTD)

- Alana and Dale: open can, switch rattler, focal wire go back to 45 port (in progress)

- Dale: add payout indicator on winch (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

- Kakani: refine vortex generator in lab; find out max speed (in progress)