Deadlines: 
· Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

1. Dale: get new nozzles for vortex generator machined (completed)
2. Alana: ask Brian about dual GigE on other vehicles (completed; one GigE port on Doc Ricketts)
3. Alana and Kakani: find out what projects to charge (CIP-construction; in progress)
4. Dale: make camera settings data available for VARS (in progress)
5. Dale: change color (flashing red) when delta exceeds some value (in progress)
6. Kakani: refine vortex generator in lab; find out max speed (in progress)
7. Kakani: send Mike/Steve list of animal targets, pics, and locations
8. Dale and Chad: look into IT1000 cabling problems
9. Kakani: buy two RAID inserts for data backup on Western Flyer (LaCie website)
10. [bookmark: _GoBack]Kakani: ask Peter Walz about spare dye bladder
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