Deadlines:

- Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

- Alana and Kakani: find out what projects to charge (CIP-construction; in progress)

- Kakani: refine vortex generator in lab; find out max speed (in progress)

- Dale and Chad: look into IT1000 cabling problems (completed; no problems on Western Flyer)

- Kakani: buy two RAID inserts for data backup on Western Flyer (completed)

- Kakani: ask Peter Walz about spare dye bladder (completed)

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

- Alana and Kakani: itemize interface requirements

- Chad: electrical schematic/diagram for high speed camera to larger vehicles

- Kakani: analyze data!!!

- Kakani: put together clips to send out to group and sync video for pilot demonstration

- Kakani: schedule pilot demonstration meeting

- Dale: budget for linear bearing integration onto Doc Ricketts

- Alana and Kakani: look at November ship day schedule