Deadlines: 
· Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

1. Alana and Kakani: find out what projects to charge (CIP-construction; in progress)
2. Kakani: refine vortex generator in lab; find out max speed (in progress)
3. Dale and Chad: look into IT1000 cabling problems (completed; no problems on Western Flyer)
4. Kakani: buy two RAID inserts for data backup on Western Flyer (completed)
5. Kakani: ask Peter Walz about spare dye bladder (completed) 
6. Dale: make camera settings data available for VARS (in progress)
7. Dale: change color (flashing red) when delta exceeds some value (in progress)
8. Alana and Kakani: itemize interface requirements
9. Chad: electrical schematic/diagram for high speed camera to larger vehicles
10. Kakani: analyze data!!!
11. Kakani: put together clips to send out to group and sync video for pilot demonstration
12. Kakani: schedule pilot demonstration meeting
13. [bookmark: _GoBack]Dale: budget for linear bearing integration onto Doc Ricketts
14. Alana and Kakani: look at November ship day schedule
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