Deadlines: 
· Next ship day on Rachel Carson: November 21st 

Here’s a summary of our action items:

1. Alana and Kakani: find out what projects to charge (completed)
2. Alana and Kakani: look into November ship day
3. Alana and Kakani: add vortex generator motor and DR ram to budget
4. Alana: ask Marco about DR ram budget
5. Kakani: refine vortex generator in lab; find out max speed (in progress)
6. Dale: make camera settings data available for VARS (in progress)
7. Dale: change color (flashing red) when delta exceeds some value (in progress)
8. Alana: itemize interface requirements (completed)
9. Chad: electrical schematic/diagram for high speed camera to larger vehicles (in progress)
10. Kakani: analyze data!!! (in progress)
11. Kakani: put together clips to send out to group and sync video for pilot demonstration (completed)
12. Kakani: send out clips to group and email people
13. Kakani: schedule pilot demonstration meeting (completed)
14. [bookmark: _GoBack]Alana: look into GigE to HDSDI
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