Deadlines:

- Next ship day on Rachel Carson: November 21st

Here’s a summary of our action items:

- Alana and Kakani: find out what projects to charge (completed)

- Alana and Kakani: look into November ship day

- Alana and Kakani: add vortex generator motor and DR ram to budget

- Alana: ask Marco about DR ram budget

- Kakani: refine vortex generator in lab; find out max speed (in progress)

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

- Alana: itemize interface requirements (completed)

- Chad: electrical schematic/diagram for high speed camera to larger vehicles (in progress)

- Kakani: analyze data!!! (in progress)

- Kakani: put together clips to send out to group and sync video for pilot demonstration (completed)

- Kakani: send out clips to group and email people

- Kakani: schedule pilot demonstration meeting (completed)

- Alana: look into GigE to HDSDI