Deadlines:

- Next ship day on Rachel Carson: November 20th

Here’s a summary of our action items:

- Dale: set up vortex generator in lab on Tuesday

- Kakani: refine vortex generator in lab; find out max speed (in progress)

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

- Chad: electrical schematic/diagram for high speed camera to larger vehicles (in progress)

- Kakani: analyze data!!! (in progress)

- Alana: look into GigE to HDSDI (in progress)

- Kakani: purchase particles for house feeding studies

- Kakani: check into midwater dives and observed animals before November cruise (midwater dives Nov 10-12th)

- Kakani: ask pilots about dye injector on other vehicles

- Kakani: send email to Ventana pilots (DJ, Mike, and Craig) to join November cruise

- Kakani: generate list of data items we need to log

Things to purchase:

- AC adapter for high speed camera

- Particles (what size range?)

- ? dye injector needs for large vehicles