Deadlines: 
· Next ship day on Rachel Carson: November 20th  

Here’s a summary of our action items:

1. Dale: set up vortex generator in lab on Tuesday
2. Kakani: refine vortex generator in lab; find out max speed (in progress)
3. Dale: make camera settings data available for VARS (in progress)
4. Dale: change color (flashing red) when delta exceeds some value (in progress)
5. Chad: electrical schematic/diagram for high speed camera to larger vehicles (in progress)
6. Kakani: analyze data!!! (in progress)
7. Alana: look into GigE to HDSDI (in progress)
8. Kakani: purchase particles for house feeding studies (completed)
9. Kakani: check into midwater dives and observed animals before November cruise (completed; midwater dives Nov 10-12th)
10. Kakani: ask pilots about dye injector on other vehicles (completed; start from scratch)
11. Kakani: send email to Ventana pilots (DJ, Mike, and Craig) to join November cruise (completed)
12. [bookmark: _GoBack]Kakani: generate list of data items we need to log (completed; CTD, time, camera settings (fps, focus, zoom, iris?), thruster power, other instruments?)
13. Dale: write code to log sensor and vehicle data
14. Kakani: send Chad specs for high speed camera
15. Kakani: follow up with Photron/Larry about MFT mount, delivery
16. Kakani: figure out ship schedule: MiniROV => Ventana => Doc Ricketts
17. Chad: find accelerometer modules that could potentially be added to laser can

Things to purchase:
1. AC adapter for high speed camera
2. Particles (what size range?)
3. ? dye injector needs for large vehicles
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