Deadlines: 
· Next ship day on Rachel Carson: November 20th  

Here’s a summary of our action items:

1. Dale: set up vortex generator in lab on Tuesday (completed)
2. Kakani: refine vortex generator in lab; find out max speed (completed)
3. Dale: make camera settings data available for VARS (in progress)
4. Dale: change color (flashing red) when delta exceeds some value (in progress)
5. [bookmark: _GoBack]Chad: electrical schematic/diagram for high speed camera to larger vehicles (in progress)
6. Kakani: analyze data!!! (in progress)
7. Alana: look into GigE to HDSDI (in progress)
8. Dale: write code to log sensor and vehicle data (completed)
9. Kakani: send Chad specs for high speed camera (completed)
10. Kakani: follow up with Photron/Larry about MFT mount, delivery (completed)
11. Kakani: figure out ship schedule: MiniROV => Ventana => Doc Ricketts (completed; deployment will proceed MiniROV => Doc Ricketts => Ventana)
12. Chad: find accelerometer modules that could potentially be added to laser can (in progress)
13. Kakani: follow up with Shannon and Jim Barry about their cruises
14. Alana: follow up with DR pilots to find out responsibility/labor for ROV ram
15. Kakani: prepare dye/particle solution

Things to purchase:
1. AC adapter for high speed camera
2. Particles (what size range?)
3. ? dye injector needs for large vehicles
4. lens for camera
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