Deadlines:

- Next ship day on Rachel Carson: November 20th

Here’s a summary of our action items:

- Dale: set up vortex generator in lab on Tuesday (completed)

- Kakani: refine vortex generator in lab; find out max speed (completed)

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

- Chad: electrical schematic/diagram for high speed camera to larger vehicles (in progress)

- Kakani: analyze data!!! (in progress)

- Alana: look into GigE to HDSDI (in progress)

- Dale: write code to log sensor and vehicle data (completed)

- Kakani: send Chad specs for high speed camera (completed)

- Kakani: follow up with Photron/Larry about MFT mount, delivery (completed)

- Kakani: figure out ship schedule: MiniROV => Ventana => Doc Ricketts (completed; deployment will proceed MiniROV => Doc Ricketts => Ventana)

- Chad: find accelerometer modules that could potentially be added to laser can (in progress)

- Kakani: follow up with Shannon and Jim Barry about their cruises

- Alana: follow up with DR pilots to find out responsibility/labor for ROV ram

- Kakani: prepare dye/particle solution

Things to purchase:

- AC adapter for high speed camera

- Particles (what size range?)

- ? dye injector needs for large vehicles

- lens for camera