Deadlines:

- Next ship day on Rachel Carson: November 20th

Here’s a summary of our action items:

- Chad: electrical schematic/diagram for high speed camera to larger vehicles (in progress)

- Kakani: analyze data!!! (in progress)

- Alana: look into GigE to HDSDI (in progress)

- Chad: find accelerometer modules that could potentially be added to laser can (in progress)

- Kakani: follow up with Shannon and Jim Barry about their cruises (in progress)

- Alana: follow up with DR pilots to find out responsibility/labor for ROV ram (completed)

- Kakani: prepare dye/particle solution (completed)

- Kakani: measure thickness of glass port and calculate changes in focal length

- Kakani: swap RAID to test back-up rate

2016

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

Things to purchase:

- AC adapter for high speed camera

- Particles (what size range?)

- ? dye injector needs for large vehicles

- lens for camera