Deadlines: 
· Next ship day on Western Flyer: March 29th  

Here’s a summary of our action items:

1. Chad: electrical schematic/diagram for high speed camera to larger vehicles (in progress)
2. Kakani: analyze data!!! (in progress)
3. Alana: look into GigE to HDSDI (in progress)
4. Chad: find accelerometer modules that could potentially be added to laser can (in progress)
5. Kakani: follow up with Shannon and Jim Barry about their cruises (in progress; will set up meeting with Jim early next week)
6. Kakani: measure thickness of glass port and calculate changes in focal length (completed)
7. Kakani: swap RAID to test back-up rate (completed)
8. Kakani: spec out and order fiber optic components from LaserGlow
9. Kakani: find Sur Ridge footage to inform discussions with Jim Barry and benthic deployments
10. Kakani: schedule meeting with Jim Barry (Monday and Wednesday are best)
11. Dale: price out fiber optic connectors/penetrators for laser

[bookmark: _GoBack]2016
1. Dale: make camera settings data available for VARS (in progress)
2. Dale: change color (flashing red) when delta exceeds some value (in progress)

Things to purchase:
1. AC adapter for high speed camera
2. Particles (what size range?)
3. ? dye injector needs for large vehicles
4. lens for camera
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