Deadlines:

- Next ship day on Western Flyer: March 29th

Here’s a summary of our action items:

- Chad: electrical schematic/diagram for high speed camera to larger vehicles (in progress)

- Kakani: analyze data!!! (in progress)

- Alana: look into GigE to HDSDI (in progress)

- Chad: find accelerometer modules that could potentially be added to laser can (in progress)

- Kakani: follow up with Shannon and Jim Barry about their cruises (in progress; will set up meeting with Jim early next week)

- Kakani: measure thickness of glass port and calculate changes in focal length (completed)

- Kakani: swap RAID to test back-up rate (completed)

- Kakani: spec out and order fiber optic components from LaserGlow

- Kakani: find Sur Ridge footage to inform discussions with Jim Barry and benthic deployments

- Kakani: schedule meeting with Jim Barry (Monday and Wednesday are best)

- Dale: price out fiber optic connectors/penetrators for laser

2016

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

Things to purchase:

- AC adapter for high speed camera

- Particles (what size range?)

- ? dye injector needs for large vehicles

- lens for camera