Here’s a summary of our action items:
 
1. Chad: electrical schematic/diagram for high speed camera to larger vehicles (change of camera from high-speed to high-sensitivity in design; get model information from Alana; in progress)
2. Kakani: analyze data!!! (in progress)
3. Alana: look into GigE to HDSDI (not applicable)
4. Chad: find accelerometer modules that could potentially be added to laser can (in progress)
5. Kakani: follow up with Shannon and Jim Barry about their cruises (DeepPIV is on board for summer benthic cruise; completed)
6. Kakani: spec out and order fiber optic components from LaserGlow (completed)
7. Kakani: find Sur Ridge footage to inform discussions with Jim Barry and benthic deployments (completed)
8. Dale: price out fiber optic connectors/penetrators for laser (completed)
9. Kakani: Talk to Dave French about high-speed recording of Sony camera
10. Kakani: look into third party software to control camera
11. Alana: test video output on HDMI
12. Dale and Alana: test sending GigE video through new photo multiplexer (focal)
13. Dale: layout components in camera housing and make decision on Titanium housing
14. Dale: purchase fiber penetrator, at least 6 m in length
15. Chad: select controller/drive for translational stage (preferably ELMO)
16. Alana: compare HDMI to GigE modules, potentially test in lab
17. Kakani: come up with project timeline
18. Dale: check that there’s sufficient space for DeepPIV cans on benthic sled for May deployment on MiniROV
19. [bookmark: _GoBack]Kakani: communicate with Ricketts pilots that they will not need to design/build translating ram for future DeepPIV deployments; will use laser Raman translational stage 
20. Alana: email Bruce to find out what his plans for MiniROV are during May cruise
21. Chad: creat binder that has schematics, components for DeepPIV system

2016ish
1. Dale: make camera settings data available for VARS (in progress)
2. Dale: change color (flashing red) when delta exceeds some value (in progress)

Notes:
AC solution for power interface to other vehicles
In camera housing: camera, lens power source, just add power module
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