Here’s a summary of our action items:

- Chad: electrical schematic/diagram for high speed camera to larger vehicles (change of camera from high-speed to high-sensitivity in design; get model information from Alana; in progress)

- Kakani: analyze data!!! (in progress)

- Alana: look into GigE to HDSDI (not applicable)

- Chad: find accelerometer modules that could potentially be added to laser can (in progress)

- Kakani: follow up with Shannon and Jim Barry about their cruises (DeepPIV is on board for summer benthic cruise; completed)

- Kakani: spec out and order fiber optic components from LaserGlow (completed)

- Kakani: find Sur Ridge footage to inform discussions with Jim Barry and benthic deployments (completed)

- Dale: price out fiber optic connectors/penetrators for laser (completed)

- Kakani: Talk to Dave French about high-speed recording of Sony camera

- Kakani: look into third party software to control camera

- Alana: test video output on HDMI

- Dale and Alana: test sending GigE video through new photo multiplexer (focal)

- Dale: layout components in camera housing and make decision on Titanium housing

- Dale: purchase fiber penetrator, at least 6 m in length

- Chad: select controller/drive for translational stage (preferably ELMO)

- Alana: compare HDMI to GigE modules, potentially test in lab

- Kakani: come up with project timeline

- Dale: check that there’s sufficient space for DeepPIV cans on benthic sled for May deployment on MiniROV

- Kakani: communicate with Ricketts pilots that they will not need to design/build translating ram for future DeepPIV deployments; will use laser Raman translational stage

- Alana: email Bruce to find out what his plans for MiniROV are during May cruise

- Chad: creat binder that has schematics, components for DeepPIV system

2016ish

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

Notes:

AC solution for power interface to other vehicles

In camera housing: camera, lens power source, just add power module