Here’s a summary of our action items:

- Chad: electrical schematic/diagram for high speed camera to larger vehicles (change of camera from high-speed to high-sensitivity in design; get model information from Alana; in progress)

- Kakani: analyze data!!! (completed)

- Alana: test video output on HDMI (completed; A7S works, not sure about when firmware for A7Sii will be updated)

- Dale: purchase fiber penetrator, at least 6 m in length (narrowing down; going with 8 m long penetrator with 0.5 m pigtails; completed; waiting to hear back from Brock about connectors)

- Chad: select controller/drive for translational stage (preferably ELMO; getting specs from Peter; completed)

- Kakani: update project timeline (complete)

- Dale: check that there’s sufficient space for DeepPIV cans on benthic sled for May deployment on MiniROV (complete)

- Alana: email Bruce to find out what his plans for MiniROV are during April cruise (completed)

- Chad: create binder that has schematics, components for DeepPIV system (in progress)

- Alana: check power output for science port on DR for dye injector (in progress)

- Chad: purchase “set” components for camera housing (in progress)

- Kakani: purchase SD card compatible with high speed recording (completed)

- Kakani: purchase battery eliminator for Sony camera (completed)

- Dale: follow up with Ben to resolve camera housing designs (completed; using 8 in ID titanium housing for camera)

- Kakani: drop off couplers to Dale (complete)

- Alana: complete two budget transfers to get our money back (completed)

- Kakani: follow up with Larry and tell him we will pay restocking fee (completed)

- Kakani: follow up with Mike at Edgertronic and ask about turn around time (completed)

- Kakani: test Sony A7SII camera (see below)

- Kakani: differences between Sony A7S and A7Sii

- Alana: discuss with Steve about Sony A7S

- Kakani: talk to LaserGlow about the fiber optics assembly with Dale

- Alana/Chad: rewire dye injector motor

- Kakani: provide dimensions for DeepPIV configuration

2016ish

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

Notes:

AC solution for power interface to other vehicles

In camera housing: camera, lens power source, just add power module

Injector power and controller as stand-alone unit from DeepPIV

Kakani: test the following for sony a7sII

High speed recording

Trigger high speed recording from software

Change record settings from software

FOV size for camera/lens