Here’s a summary of our action items:

- Chad: electrical schematic/diagram for high speed camera to larger vehicles (change of camera from high-speed to high-sensitivity in design; get model information from Alana; in progress)

- Chad: create binder that has schematics, components for DeepPIV system (in progress)

- Alana: check power output for science port on DR for dye injector (completed; 24V and 2A, 110AC and 10A)

- Chad: purchase “set” components for camera housing (completed)

- Kakani: test Sony A7SII camera (see below; completed)

- Kakani: differences between Sony A7S and A7Sii (completed)

- Alana: discuss with Steve about Sony A7S (completed)

- Kakani: talk to LaserGlow about the fiber optics assembly with Dale (completed)

- Alana/Chad: rewire dye injector motor (in progress)

- Kakani: provide dimensions for DeepPIV configuration (completed)

- Kakani: retest A7S with USB and HDMI connected while recording in XAVCS

- Chad: follow up with DMO about GigE characterization

- Chad: block diagram for laser+controller housing

- Chad: wiring diagram for dye injector

- Kakani: redo calculations using 75 deg optic

- Jon: find components in controller can in vault and draw up new laser+controller can

2016ish

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

Notes:

AC solution for power interface to other vehicles

In camera housing: camera, lens power source, just add power module

Injector power and controller as stand-alone unit from DeepPIV

Kakani: test the following for sony a7sII

High speed recording

Trigger high speed recording from software

Change record settings from software

FOV size for camera/lens