Here’s a summary of our action items:

- Chad: electrical schematic/diagram for camera to larger vehicles (change of camera from high-speed to high-sensitivity in design; get model information from Alana; in progress)

- Chad: create binder that has schematics, components for DeepPIV system (in progress)

- Alana/Chad: rewire dye injector motor (in progress)

- Kakani: retest A7S with USB and HDMI connected while recording in XAVCS (completed)

- Chad: follow up with DMO about GigE characterization (completed)

- Chad: block diagram for laser+controller housing (completed)

- Chad: wiring diagram for dye injector (in progress)

- Kakani: redo calculations using 75 deg optic (completed)

- Jon: find components in controller can in vault and draw up new laser+controller can (in progress)

- Chad: get pin out for camera housing and discuss cabling/ports for housing

- Chad: specify connectors for camera and laser housing

- Dale: follow up with Brock about fiber optic penetrators

- Dale: purchase ELMO for DeepPIV project

- Kakani: retest new A7S and return Steve’s camera

- Kakani: purchase spare line optics (x2)

2016ish

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

Notes:

AC solution for power interface to other vehicles

In camera housing: camera, lens power source, just add power module

Injector power and controller as stand-alone unit from DeepPIV