Here’s a summary of our action items:

- Chad: electrical schematic/diagram for camera to larger vehicles (change of camera from high-speed to high-sensitivity in design; get model information from Alana; in progress)

- Jon: draw up new laser+controller can (in progress)

- Alana/Chad: rewire dye injector motor (in progress)

- Chad: wiring diagram for dye injector (in progress)

- Chad: get pin out for camera housing and discuss cabling/ports for housing (in progress)

- Chad: specify connectors for camera and laser housing (in progress)

- Dale: follow up with Brock about fiber optic penetrators (in progress)

- Kakani: retest new A7S and return Steve’s camera (completed)

- Kakani: purchase spare line optics (x2) (completed)

- Dale: put together controller/labview for temperature, humidity sensors and laser analog power

- Chad: connect all components and determine power budget; verify connectors

- Jon: purchase remote head glass port

2016ish

- Chad: create binder that has schematics, components for DeepPIV (in progress)

- Dale: purchase ELMO for DeepPIV project

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

Notes:

AC solution for power interface to other vehicles

In camera housing: camera, lens power source, just add power module

Injector power and controller as stand-alone unit from DeepPIV