Here’s a summary of our action items:

- Jon: draw up new laser+controller can (edit to have all cabling and penetrators going through back plate; remove heat sink on laser; apply 120 W to housing to see heat transport; in progress)

- Alana/Chad: rewire dye injector motor (in progress)

- Chad: wiring diagram for dye injector (in progress)

- Dale: follow up with Brock about fiber optic penetrators (in progress)

- Dale: put together controller/labview for temperature, humidity sensors and laser analog power (in progress)

- Chad: connect all components and determine power budget; verify connectors

- Chad: have techs remove test points from board to allow for fan space (in progress)

- Kakani: format new laptop (in progress; create new local login; migrate files to shared folder; install software required for operation, specs, drawings, etc.)

- Chad: purchase USB to serial (DigE) for laptop (completed)

- Kakani: bring camera to Dale and check on vignetting (completed)

- Kakani: follow up with Ben about camera housing progress; need to determine whether we need to purchase materials for housing

- Jon/Chad: make changes to laser housing interior to include Mini for hook-up to MiniROV; provide hole pattern; connectorize wiring between Mini and board

- Kakani:

2016ish

- Chad: create binder that has schematics, components for DeepPIV (in progress)

- Dale: purchase ELMO for DeepPIV project

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

Notes:

AC solution for power interface to other vehicles

In camera housing: camera, lens power source, just add power module

Injector power and controller as stand-alone unit from DeepPIV