Here’s a summary of our action items:
 
1. Alana/Chad: rewire dye injector motor (completed)
2. Dale: put together controller/labview for temperature, humidity sensors and laser analog power (completed)
3. Chad: have techs remove test points from board to allow for fan space (in progress)
4. Kakani: format new laptop (completed)
5. Jon/Chad: make changes to laser housing interior to include Mini for hook-up to MiniROV; provide hole pattern; connectorize wiring between Mini and board (completed)
6. Jon: pressure test remote head housing with glass face plate (completed)
7. Kakani: ask Denis if there’s a single mode fiber optic cable at MBARI; check availability for fiber optic alignment (completed)
8. Dale: send Jon info for magnets from McMaster Carr (completed)
9. Kakani: purchase cart for DeepPIV project
10. Kakani: talk to Jim Schofield about v-blocks
11. Kakani: purchase and change optics in remote head
12. Jon: beef up laser arm and change translational stage operation to move both camera and remote laser head housings
13. Chad: swap out VICOR in laser housing for operation with large ROVs
14. Chad: test and pot dye injector motor cable
15. Jon: finalize and finish DeepPIV frame and bracket with t-handle hardware
16. Kakani: check optics to ensure coverage of laser sheet with camera rotated
17. Chad: determine configuration for topside recording of video
18. Dale: convert labview files to executable file
19. Dale: give distribution amplifier to Kakani for tests on Western Flyer
20. Chad: purchase spares for peristaltic pump
21. Kakani: research Ben’s linear actuator
22. Denis: design and build camera/laser calibration rig
23. Chad: determine best options for video display on Western Flyer
24. Jon: repair gash on laser power can and inspect endcaps for any corrosion

2016ish
1. Chad: create binder that has schematics, components for DeepPIV (in progress)
2. Dale: purchase ELMO for DeepPIV project
3. Dale: make camera settings data available for VARS (in progress)
4. [bookmark: _GoBack]Dale: change color (flashing red) when delta exceeds some value (in progress)
5. Dale: allow for transmission of MiniROV video footage to shore
6. Decouple camera and laser housings

Notes:
AC solution for power interface to other vehicles
Injector power and controller as stand-alone unit from DeepPIV 

Nasr v e e ot comptd,
iy oo —
ey
3 ot e e gt o el i 5
ooy
i s o g it
S ok e ot P e ke W ek 10
& ettt s i g e i it
7 Rk e pr g o e o e i e
e ey
5 Bk e Dt
b o s o st
e i e ———
13 e kR b o s 3 OV
e e o
o ns ot o rong e
e s oo e
ool —
O s
e
o s o

F e —
D s W0 Dot
Bk v o e A« )
otV
frrntiesy

e o et o sharhs
e o ot s dore o e



