Here’s a summary of our action items:
 
1. Chad: have techs fix standoff on board to allow for fan space (in progress)
2. Kakani: purchase cart for DeepPIV project (completed)
3. Kakani: talk to Jim Schofield about v-blocks (completed)
4. Kakani: check optics to ensure coverage of laser sheet with camera rotated (completed)
5. Kakani: purchase and change optics in remote head (in progress)
6. Jon: beef up laser arm and change translational stage operation to move both camera and remote laser head housings (completed)
7. Chad: swap out VICOR in laser housing for operation with large ROVs (completed)
8. Chad: test and pot dye injector motor cable (in progress)
9. Jon: finalize and finish DeepPIV frame and bracket with t-handle hardware (completed)
10. Chad: determine configuration for topside recording of video (completed)
11. Dale: convert labview files to executable file (in progress)
12. Chad: purchase spares for peristaltic pump (in progress)
13. [bookmark: _GoBack]Kakani: research Ben’s linear actuator (in progress)
14. Denis: design and build camera/laser calibration rig (completed)
15. Chad: determine best options for video display on Western Flyer (in progress)
16. Kakani: download ELMO composer on DeepPIV laptop
17. Jon: repair gash on laser power can and inspect endcaps for any corrosion (in progress)
18. Kakani: talk to pilots about feeding video to shore

2016ish
1. Chad: create binder that has schematics, components for DeepPIV (in progress)
2. Dale: purchase ELMO for DeepPIV project
3. Dale: make camera settings data available for VARS (in progress)
4. Dale: change color (flashing red) when delta exceeds some value (in progress)
5. Dale: allow for transmission of MiniROV video footage to shore
6. Decouple camera and laser housings

Notes:
AC solution for power interface to other vehicles
Injector power and controller as stand-alone unit from DeepPIV 
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