Next cruise is August 24th. 

Here’s a summary of our action items:
 
1. Kakani: purchase and change optics in remote head (completed)
2. Dale: convert labview files to executable file (completed)
3. Chad: purchase spares for peristaltic pump (in progress)
4. Kakani: research Ben’s linear actuator (in progress)
5. Chad: test laser housing fan (completed)
6. Kakani: close up housings (completed)
7. Jon: follow up about t-handle and other mechanical mounts (completed)
8. [bookmark: _GoBack]Kakani: talk to pilots about laser can mounting (completed)
9. Kakani: copy DeepPIV files to laptop (completed)
10. Chad: make pdfs of updated electrical schematics (completed)
11. Kakani and Denis: align camera and laser housings for August cruise; change orientation of T-handle
12. Chad: determine functionality of translational stage
13. Dale: investigate cogging of dye injector

2016ish
1. Chad: create binder that has schematics, components for DeepPIV (in progress)
2. Dale: purchase ELMO for DeepPIV project
3. Dale: make camera settings data available for VARS (in progress)
4. Dale: change color (flashing red) when delta exceeds some value (in progress)
5. Dale: allow for transmission of MiniROV video footage to shore
6. Decouple camera and laser housings

Notes:
AC solution for power interface to other vehicles
Injector power and controller as stand-alone unit from DeepPIV 

Abstract:
1. add camera zoom and focus
2. new camera with smaller housing
3. add syncing capability for laser sheet
4. linear drive motor for dye injector
5. ram for deployment in midwater
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