Next cruise is August 24th. 

Here’s a summary of our action items:
 
1. Chad: purchase spares for peristaltic pump (in progress)
2. Kakani: research Ben’s linear actuator (in progress; requested quote)
3. Kakani and Denis: align camera and laser housings for August cruise; change orientation of T-handle
4. Chad: determine functionality of translational stage
5. Dale: investigate cogging of dye injector
6. Kakani: send Doug updated quote on new camera
7. [bookmark: _GoBack]Chad and Dale: check on comps for motors

2016ish
1. Chad: create binder that has schematics, components for DeepPIV (in progress)
2. Dale: purchase ELMO for DeepPIV project
3. Dale: make camera settings data available for VARS (in progress)
4. Dale: change color (flashing red) when delta exceeds some value (in progress)
5. Dale: allow for transmission of MiniROV video footage to shore
6. Decouple camera and laser housings

Notes:
AC solution for power interface to other vehicles
Injector power and controller as stand-alone unit from DeepPIV 

DC power for galvo controller
Comm interface for controller? Serial is preferable
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