Next cruise is August 24th.

Here’s a summary of our action items:

- Chad: purchase spares for peristaltic pump (in progress)

- Kakani: research Ben’s linear actuator (in progress; requested quote)

- Kakani and Denis: align camera and laser housings for August cruise; change orientation of T-handle

- Chad: determine functionality of translational stage

- Dale: investigate cogging of dye injector

- Kakani: send Doug updated quote on new camera

- Chad and Dale: check on comps for motors

2016ish

- Chad: create binder that has schematics, components for DeepPIV (in progress)

- Dale: purchase ELMO for DeepPIV project

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

- Dale: allow for transmission of MiniROV video footage to shore

- Decouple camera and laser housings

Notes:

AC solution for power interface to other vehicles

Injector power and controller as stand-alone unit from DeepPIV

DC power for galvo controller

Comm interface for controller? Serial is preferable