Next cruise is August 24th.

Here’s a summary of our action items:

- Chad: purchase spares for peristaltic pump (in progress)

- Kakani: research Ben’s linear actuator (completed)

- Kakani and Denis: align camera and laser housings for August cruise; change orientation of T-handle

- Chad: determine functionality of translational stage (completed)

- Dale: investigate cogging of dye injector (completed)

- Kakani: send Doug updated quote on new camera (completed)

- Chad and Dale: check on comps for motors (completed)

- Kakani: ask Alana about transferring hours to Chad

- Chad and Dale: test translational stage operation

- Kakani: grab fish scale for alignment

- Kakani: grab spare drives from Video Lab

- Chad: follow up on galvanometer with Cambridge Technologies

2016ish

- Chad: create binder that has schematics, components for DeepPIV (in progress)

- Dale: purchase ELMO for DeepPIV project

- Dale: make camera settings data available for VARS (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

- Dale: allow for transmission of MiniROV video footage to shore

- Decouple camera and laser housings

Notes:

AC solution for power interface to other vehicles

Injector power and controller as stand-alone unit from DeepPIV

DC power for galvo controller

Comm interface for controller? Serial is preferable

Maxon EC42 brushless DC motor, 120 W, direct drive (Maxon)

Tubing size?

ELMO Whistle drive (ELMO)

Maxon EC42, gear box 20:1

Peristaltic pump (Masterflex)

Tubing size?

ELMO Whistle drive