Next cruise is August 24th. 

Here’s a summary of our action items:
 
1. Chad: purchase spares for peristaltic pump (in progress)
2. Chad: follow up on galvanometer with Cambridge Technologies (in progress)
3. Kakani: send email to Mike and Steve about JellyTracking on our cruise in October (completed)
4. Chad: investigate dye injector issues (in progress)
5. Kakani: coordinate with DJ and Mike about Ventana (completed)
6. Kakani and Alana: look at ship schedule to figure out midwater/benthic sled
7. [bookmark: _GoBack]Kakani: ask Johnny for ideas to 

2016ish
1. Chad: create binder that has schematics, components for DeepPIV (in progress)
2. Dale: purchase ELMO for DeepPIV project
3. Dale: make camera settings data available for VARS (in progress)
4. Dale: change color (flashing red) when delta exceeds some value (in progress)
5. Dale: allow for transmission of MiniROV video footage to shore
6. Decouple camera and laser housings

Notes:
AC solution for power interface to other vehicles
Injector power and controller as stand-alone unit from DeepPIV 

DC power for galvo controller
Comm interface for controller? Serial is preferable



Maxon EC42 brushless DC motor, 120 W, direct drive (Maxon)
Tubing size?
ELMO Whistle drive (ELMO)

Maxon EC42, gear box 20:1
Peristaltic pump (Masterflex)
Tubing size?
ELMO Whistle drive
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