[bookmark: _GoBack]Next cruise is October 27th and 28th. 

Here’s a summary of our action items:
 
1. Chad: purchase spares for peristaltic pump (in progress)
2. Chad: follow up on galvanometer with Cambridge Technologies (in progress)
3. Chad: investigate dye injector issues (in progress)
4. Kakani and Chad: look into camera options (block camera, industrial camera with serial-controlled lens)
5. Chad: find out if there are any solutions for externally syncing internal sync cameras
6. Denis: get quote for green and red 5 W laser (Laser Focus World; in progress)
7. Dale: get quote for high-powered fiber cable (OZ optics and ?)
8. Kakani: send Chad high-speed camera details (completed)
9. Dale: get parts for vortex generator (completed)
10. Kakani and Alana: talk to video lab to request assistance (in progress)
11. Kakani: Ask Steve about using Shogun for cruise days

2016ish
1. Chad: create binder that has schematics, components for DeepPIV (in progress)
2. Dale: purchase ELMO for DeepPIV project
3. Dale: make camera settings data available for VARS (in progress)
4. Dale: change color (flashing red) when delta exceeds some value (in progress)
5. Dale: allow for transmission of MiniROV video footage to shore
6. Decouple camera and laser housings

Notes:
AC solution for power interface to other vehicles
Injector power and controller as stand-alone unit from DeepPIV 

DC power for galvo controller
Comm interface for controller? Serial is preferable



Maxon EC42 brushless DC motor, 120 W, direct drive (Maxon)
Tubing size?
ELMO Whistle drive (ELMO)

Maxon EC42, gear box 20:1
Peristaltic pump (Masterflex)
Tubing size?
ELMO Whistle drive
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