Goals: test new camera during February midwater cruise

Upcoming cruises: 	January 10th with Jim Barry

February 2nd-8th with Bruce Robison

- Chad: purchase spares for peristaltic pump (in progress)

- Chad: follow up on galvanometer with Cambridge Technologies (completed)

- Chad: investigate dye injector issues (completed)

- Kakani and Chad: look into camera options (completed)

- Chad: find out if there are any solutions for externally syncing internal sync cameras (completed)

- Denis: get quote for green and red 5 W laser (completed)

- Kakani: Ask Steve about using Shogun for cruise days (completed)

- Kakani and Alana: rattler hardware, how should that be interfaced? Standard wavelength? Seacon versus glenair connectors?

- Alana: submit PO for seacon/glenair connectors

- Chad: get components/specs to Jon

- Jon: draw up camera housing and send to machine shop

- Kakani: talk to Bruce about camera test and whether that conflicts with dives

- Alana: follow up with Ben about connector discussion on Tuesday

- Kakani: talk to Jim about UH researchers