Goals: test new camera during February midwater cruise
Upcoming cruises: 	January 10th with Jim Barry
			February 2nd-8th with Bruce Robison

1. Chad: purchase spares for peristaltic pump (in progress)
2. Chad: follow up on galvanometer with Cambridge Technologies (completed)
3. Chad: investigate dye injector issues (completed)
4. Kakani and Chad: look into camera options (completed)
5. Chad: find out if there are any solutions for externally syncing internal sync cameras (completed)
6. Denis: get quote for green and red 5 W laser (completed)
7. [bookmark: _GoBack]Kakani: Ask Steve about using Shogun for cruise days (completed)
8. Kakani and Alana: rattler hardware, how should that be interfaced? Standard wavelength? Seacon versus glenair connectors?
9. Alana: submit PO for seacon/glenair connectors
10. Chad: get components/specs to Jon
11. Jon: draw up camera housing and send to machine shop
12. Kakani: talk to Bruce about camera test and whether that conflicts with dives
13. Alana: follow up with Ben about connector discussion on Tuesday
14. Kakani: talk to Jim about UH researchers 
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