Goals: test new camera during February midwater cruise
Upcoming cruises: 	January 10th with Jim Barry
			February 2nd-8th with Bruce Robison

1. [bookmark: _GoBack]Chad: purchase spares for peristaltic pump (in progress)
2. Kakani and Alana: rattler hardware, how should that be interfaced? Standard wavelength? Seacon versus glenair connectors? (completed)
3. Alana: submit PO for seacon/glenair connectors (completed)
4. Chad: get components/specs to Jon (completed)
5. Jon: draw up camera housing and send to machine shop (in progress)
6. Kakani: talk to Bruce about camera test and whether that conflicts with dives (completed)
7. Alana: follow up with Ben about connector discussion on Tuesday (completed)
8. Kakani: talk to Jim about UH researchers (completed)
9. Alana: send Jon PO of most recent window port
10. Chad: select level-shifter and DC converting board and send info to Jon
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