Goals: test new camera during February midwater cruise

Upcoming cruises: 	January 10th with Jim Barry

February 2nd-8th with Bruce Robison

- Chad: purchase spares for peristaltic pump (in progress)

- Kakani and Alana: rattler hardware, how should that be interfaced? Standard wavelength? Seacon versus glenair connectors? (completed)

- Alana: submit PO for seacon/glenair connectors (completed)

- Chad: get components/specs to Jon (completed)

- Jon: draw up camera housing and send to machine shop (in progress)

- Kakani: talk to Bruce about camera test and whether that conflicts with dives (completed)

- Alana: follow up with Ben about connector discussion on Tuesday (completed)

- Kakani: talk to Jim about UH researchers (completed)

- Alana: send Jon PO of most recent window port

- Chad: select level-shifter and DC converting board and send info to Jon