Goals: test new camera during March PIV cruise

Upcoming cruises: 	February 2nd-8th with Bruce Robison

March 1st

April 3rd-5th with Anela Choy

- Chad: purchase spares for peristaltic pump (in progress)

- Jon: draw up camera housing and send to machine shop (in progress)

- Alana: send Jon PO of most recent window port (completed)

- Chad: select level-shifter and DC converting board and send info to Jon (completed)

- Kakani: follow up with UH about collaboration

- Kakani: ask Frank to get DeepPIV off the sled and bring to LRAUV lab

- Kakani: clean glass port on camera housing