Goals: test new camera during March PIV cruise
Upcoming cruises: 	February 2nd-8th with Bruce Robison
			March 1st 
			April 3rd-5th with Anela Choy

1. Chad: purchase spares for peristaltic pump (in progress)
2. [bookmark: _GoBack]Jon: draw up camera housing and send to machine shop (in progress)
3. Alana: send Jon PO of most recent window port (completed)
4. Chad: select level-shifter and DC converting board and send info to Jon (completed)
5. Kakani: follow up with UH about collaboration
6. Kakani: ask Frank to get DeepPIV off the sled and bring to LRAUV lab
7. Kakani: clean glass port on camera housing
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