Goals: test new camera during March PIV cruise
Upcoming cruises: 	February 2nd-8th with Bruce Robison
			March 1st 
			April 3rd-5th with Anela Choy

1. Chad: purchase spares for peristaltic pump (in progress)
2. Jon: draw up camera housing and send to machine shop (in progress)
3. Kakani: follow up with UH about collaboration (completed)
4. Kakani: ask Frank to get DeepPIV off the sled and bring to LRAUV lab (completed)
5. Kakani: clean glass port on camera housing (in progress)
6. Kakani: plan for midwater mob
7. [bookmark: _GoBack]Chad: figure out bend radius for HD-SDI connector
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