Goals: test new camera during March PIV cruise
Upcoming cruises: 	March 1st-2nd with Joshua Lord
			April 3rd-5th with Anela Choy

1. Chad: purchase spares for peristaltic pump (in progress)
2. Jon: draw up camera housing and send to machine shop (in progress)
3. Kakani: clean glass port on camera housing (completed)
4. Kakani: plan for midwater mob (completed)
5. Chad: figure out bend radius for HD-SDI connector (completed)
6. Chad: find DC-DC converter for galvanometer, purchase (x2)
7. [bookmark: _GoBack]Denis: set up galvo and camera in the lab
8. John: add power converter to camera housing to check that everything fits
9. Chad: order second camera
10. Denis: order spare galvo parts 
11. Kakani: follow up with pilots about DeepPIV config on Rachel Carson
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