Goals: test new camera during March PIV cruise

Upcoming cruises: 	March 1st-2nd with Joshua Lord

April 3rd-5th with Anela Choy

- Chad: purchase spares for peristaltic pump (in progress)

- Jon: draw up camera housing and send to machine shop (in progress)

- Kakani: clean glass port on camera housing (completed)

- Kakani: plan for midwater mob (completed)

- Chad: figure out bend radius for HD-SDI connector (completed)

- Chad: find DC-DC converter for galvanometer, purchase (x2)

- Denis: set up galvo and camera in the lab

- John: add power converter to camera housing to check that everything fits

- Chad: order second camera

- Denis: order spare galvo parts

- Kakani: follow up with pilots about DeepPIV config on Rachel Carson