Goals: test new camera during March PIV cruise

Upcoming cruises: 	March 29th with Joshua Lord

April 3rd-5th with Anela Choy

- Chad: purchase spares for peristaltic pump (in progress)

- Jon: draw up camera housing and send to machine shop (in progress)

- Chad: find DC-DC converter for galvanometer, purchase (x2) (in progress)

- Denis: set up galvo and camera in the lab (in progress)

- John: add power converter to camera housing to check that everything fits

- Chad: order second camera (completed)

- Denis: order spare galvo parts (in progress)

- Kakani: follow up with pilots about DeepPIV config on Rachel Carson (completed)

- Alana: test dye injector pump, make test cable

- Kakani: follow up with Chad about DC-DC converter for galvo, confident with final connector and wire count on camera housing, let John know