Goals: test new camera during March PIV cruise
Upcoming cruises: 	March 29th with Joshua Lord
			April 3rd-5th with Anela Choy

1. Chad: purchase spares for peristaltic pump (in progress)
2. Jon: draw up camera housing and send to machine shop (in progress)
3. Chad: find DC-DC converter for galvanometer, purchase (x2) (in progress)
4. Denis: set up galvo and camera in the lab (in progress)
5. John: add power converter to camera housing to check that everything fits
6. Chad: order second camera (completed)
7. Denis: order spare galvo parts (in progress)
8. Kakani: follow up with pilots about DeepPIV config on Rachel Carson (completed)
9. [bookmark: _GoBack]Alana: test dye injector pump, make test cable
10. Kakani: follow up with Chad about DC-DC converter for galvo, confident with final connector and wire count on camera housing, let John know
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