[bookmark: _GoBack]Goals: test new camera during July PIV cruise
Upcoming cruises: 	April 3rd-5th with Anela Choy

1. Chad: purchase spares for peristaltic pump (completed)
2. Jon: draw up camera housing and send to machine shop (in progress)
3. Denis: set up galvo and camera in the lab (work on syncing using camera board outputs; in progress)
4. John: add power converter to camera housing to check that everything fits (Chad will test board first; in progress)
5. Denis: order spare galvo parts; investigate two-axis system (in progress)
6. Alana: test dye injector pump, make test cable (completed)
7. Kakani: follow up with Chad about DC-DC converter for galvo, confident with final connector and wire count on camera housing, let John know (completed)
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