Goals: test new camera during July PIV cruise

Upcoming cruises: 	April 3rd-5th with Anela Choy

- Chad: purchase spares for peristaltic pump (completed)

- Jon: draw up camera housing and send to machine shop (in progress)

- Denis: set up galvo and camera in the lab (work on syncing using camera board outputs; in progress)

- John: add power converter to camera housing to check that everything fits (Chad will test board first; in progress)

- Denis: order spare galvo parts; investigate two-axis system (in progress)

- Alana: test dye injector pump, make test cable (completed)

- Kakani: follow up with Chad about DC-DC converter for galvo, confident with final connector and wire count on camera housing, let John know (completed)