Goals: test new camera during July PIV cruise
Upcoming cruises: 	May 1st on Rachel Carson (Barry)
July 13th on Rachel Carson

1. Denis: set up galvo and camera in the lab (work on syncing using camera board outputs; in progress)
2. John: add power converter to camera housing to check that everything fits (Chad will test board first; in progress)
3. Denis: order spare galvo parts; investigate two-axis system (in progress)
4. Alana: confirm with Ventana and Doc Ricketts pilots that they can handle new camera (coax, MINL7)
5. Jon: put together mounting configuration with new camera
6. [bookmark: _GoBack]Kakani: post-cruise pump cleaning
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