Goals: test new camera during July PIV cruise

Upcoming cruises: 	May 2nd on Rachel Carson (Barry)

July 13th on Rachel Carson

- Denis: set up galvo and camera in the lab (work on syncing using camera board outputs; in progress)

- John: add power converter to camera housing to check that everything fits (Chad will test board first; completed)

- Denis: order spare galvo parts; investigate two-axis system (in progress)

- Alana: confirm with Ventana and Doc Ricketts pilots that they can handle new camera (coax, MINL7; completed)

- Jon: put together mounting configuration with new camera (in progress; enlarge camera housing to accommodate sync generator)

- Kakani: post-cruise pump cleaning (in progress)

- Kakani: order AJA sync generator