Goals: test new camera during July PIV cruise
[bookmark: _GoBack]Upcoming cruises: 	July 13th on Rachel Carson

1. Denis: set up galvo and camera in the lab (work on syncing using camera board outputs; in progress)
2. Denis: order spare galvo parts; investigate two-axis system (in progress)
3. Jon: put together mounting configuration with new camera (in progress; enlarge camera housing to accommodate sync generator)
4. Kakani: post-cruise pump cleaning (completed)
5. Kakani: order AJA sync generator (completed)
6. Chad: check our cable against DJ’s cable
7. Alana: find bulkhead connectors
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