Goals: test new camera during July PIV cruise

Upcoming cruises: 	July 13th on Rachel Carson

- Denis: set up galvo and camera in the lab (work on syncing using camera board outputs; in progress)

- Denis: order spare galvo parts; investigate two-axis system (in progress)

- Jon: put together mounting configuration with new camera (in progress; enlarge camera housing to accommodate sync generator)

- Kakani: post-cruise pump cleaning (completed)

- Kakani: order AJA sync generator (completed)

- Chad: check our cable against DJ’s cable

- Alana: find bulkhead connectors