Goals: test new camera during August PIV cruise
Upcoming cruises: 	Aug 28th  on Rachel Carson

1. Denis: look for streaky images with galvo(in progress)
2. Kakani: investigate Coherent laser options (in progress)
3. Alana/Kakani: Check readiness of vortex generator
4. Kakani: talk to Todd re camera focus
5. Alana: sort out budget – no charging to 901506.99 anymore
6. Jon: change camera cowling to black
7. Kakani: figure if we need to be aux cameras
8. Alana: aux camera cable (sent PO to seacon)
9. Alana: test new AC/DCs with laser (after 8/28 dive)
10. All: whose attending 8/28 dive
11. Alana: look into fiber penetrator with smaller core, ask Peter re raman cables
12. Kakani: look into custom line generating optics
13. Kakani: look for patch cables, multi-mode and single-mode
14. Alana: submit precruise, to midwater 1 (1000 m)
15. Kakani: talk to Aaron to establish DPIV 1 station 1000 m close to shore
16. Kakani/Denis: determine the future path of the galvo 
17. [bookmark: _GoBack]Kakani/Denis: test spectral sensitivity with the new high speed camera, test download time, 
