Goals: test new camera during August PIV cruise

Upcoming cruises: 	Aug 28th  on Rachel Carson

- Denis: look for streaky images with galvo(in progress)

- Kakani: investigate Coherent laser options (in progress)

- Alana/Kakani: Check readiness of vortex generator

- Kakani: talk to Todd re camera focus

- Alana: sort out budget – no charging to 901506.99 anymore

- Jon: change camera cowling to black

- Kakani: figure if we need to be aux cameras

- Alana: aux camera cable (sent PO to seacon)

- Alana: test new AC/DCs with laser (after 8/28 dive)

- All: whose attending 8/28 dive

- Alana: look into fiber penetrator with smaller core, ask Peter re raman cables

- Kakani: look into custom line generating optics

- Kakani: look for patch cables, multi-mode and single-mode

- Alana: submit precruise, to midwater 1 (1000 m)

- Kakani: talk to Aaron to establish DPIV 1 station 1000 m close to shore

- Kakani/Denis: determine the future path of the galvo

- Kakani/Denis: test spectral sensitivity with the new high speed camera, test download time,