August 17, 2017
Goals: test new camera during  August PIV cruise
Upcoming cruises: 	Aug 28th  on Rachel Carson

1. Denis: look for streaky images with galvo(in progress)
2. Kakani: investigate Coherent laser options (in progress)
3. Alana/Kakani: Check readiness of vortex generator
4. Kakani: Todd will look into camera 8/17/17
5. Jon: change camera cowling to black
6. Alana: aux camera cable (sent PO to seacon)
7. Alana: test new AC/DCs with laser (after 8/28 dive)
8. All: whose attending 8/28 dive
9. Alana: contact lancer and linden about whether they do high power
10. Kakani: look into custom line generating optics (in progress)
11. Kakani/Denis: follow up with Coherent about fiber injector
12. Kakani: talk to Thor Labs about high power patch cable
13. Alana: submit precruise, to midwater 1 (1000 m)
14. Kakani: talk to Aaron to establish DPIV 1 station 1000 m close to shore
15. Kakani/Denis: determine the future path of the galvo 
16. [bookmark: _GoBack]Kakani/Denis: test spectral sensitivity with the new high speed camera, test download time –will talk to tech support from Photron next week 
17. Kakani/Denis: talk to LEC, ask whether the base plate can be heated not just cooled for deep sea temps.
18. To buy before end of the year
a. Pencil cameras (check with Chad re IT1000s)
b. 
