August 23, 2017
Goals: test new camera during  August PIV cruise
Upcoming cruises: 	Aug 28th on Rachel Carson

1. Denis: look for streaky images with galvo (in progress)
2. Kakani: investigate Coherent laser options (in progress)
3. Alana/Kakani: Check readiness of vortex generator
4. Kakani: Follow up with Todd of commercially available mounts
5. Alana/Kakani/Denis: talk to LEC on the phone after dive
6. Alana: aux camera cable (sent PO to seacon)
7. [bookmark: _GoBack]Alana: talk to them about mob
8. Alana: test new AC/DCs with laser (after 8/28 dive)
9. Alana: contact lancer and linden about whether they do high power (core size multi-mode 25 and 50 ) (done)
10. Kakani: talk to Thor Labs about high power patch cable
11. Kakani: look into optics from laser line optics
12. Kakani: talk to Coherent contacts about mechanical connections
13. Kakani: talk to Aaron to establish DPIV 1 station 1000 m close to shore
14. Kakani/Denis: determine the future path of the galvo 
15. Kakani/Denis: test spectral sensitivity with the new high speed camera, test download time –will talk to tech support from Photron next week (done)
16. Kakani/Denis: talk to LEC, ask whether the base plate can be heated not just cooled for deep sea temps.
17. To buy before end of the year
a. Pencil cameras (check with Chad re IT1000s)
b. 
