August 23, 2017

Goals: test new camera during  August PIV cruise

Upcoming cruises: 	Aug 28th on Rachel Carson

- Denis: look for streaky images with galvo (in progress)

- Kakani: investigate Coherent laser options (in progress)

- Alana/Kakani: Check readiness of vortex generator

- Kakani: Follow up with Todd of commercially available mounts

- Alana/Kakani/Denis: talk to LEC on the phone after dive

- Alana: aux camera cable (sent PO to seacon)

- Alana: talk to them about mob

- Alana: test new AC/DCs with laser (after 8/28 dive)

- Alana: contact lancer and linden about whether they do high power (core size multi-mode 25 and 50 ) (done)

- Kakani: talk to Thor Labs about high power patch cable

- Kakani: look into optics from laser line optics

- Kakani: talk to Coherent contacts about mechanical connections

- Kakani: talk to Aaron to establish DPIV 1 station 1000 m close to shore

- Kakani/Denis: determine the future path of the galvo

- Kakani/Denis: test spectral sensitivity with the new high speed camera, test download time –will talk to tech support from Photron next week (done)

- Kakani/Denis: talk to LEC, ask whether the base plate can be heated not just cooled for deep sea temps.

- To buy before end of the year

  - Pencil cameras (check with Chad re IT1000s)